## Slide 1: Wiki Gaming
The Larger Group
Week 2
Intro
1
User Forms
4
Catalog
2 3
Accounts
5
Voting
6
Marketing
7
Overall
8

## Slide 2: The Catalog
Requirement
  As a User, I want to see a Game Catalog, so I can browse what games are out.
Lines of Code: 19
  Issues with running Riki
Tests: 0/24
Burndown: 15%
Intro
1
User Forms
4
Catalog
2 3
Accounts
5
Voting
6
Marketing
7
Overall
8

## Slide 3: Individual Games
Requirement
  As a User, I want to be able to see Game Forms, so that I can know what these games are about.
Lines of Code: 34
  Issues with running Riki
Tests: 0/12
Burndown: 10%
Intro
1
User Forms
4
Catalog
2 3
Accounts
5
Voting
6
Marketing
7
Overall
8

## Slide 4: User Forms
Requirements
  As a User, I want to be able to speak to others, so that I can know what others think about these games.
No Update
  Issues with running Riki
Tests: 0/12
Burndown: 0%
Intro
1
User Forms
4
Catalog
2 3
Accounts
5
Voting
6
Marketing
7
Overall
8

## Slide 5: User Accounts
Requirements
  As a User, I want a User Profile, so that I can know what I have said and save what I am interested in.
No Update
  Not enough hours
Tests: 0/15
Burndown: 0%
Intro
1
User Forms
4
Catalog
2 3
Accounts
5
Voting
6
Marketing
7
Overall
8

## Slide 6: Community Voting
Requirements
  As a User, I want to vote on games and comments, so that I can say what I enjoy and see what others also enjoy.
No Update
  Issues with running Riki
Tests: 0/24
Burndown: 0%
Intro
1
User Forms
4
Catalog
2 3
Accounts
5
Voting
6
Marketing
7
Overall
8

## Slide 7: Marketing
Requirements
  As a User, I want a market system, so that I can quickly buy games that I find interesting.
Lines of Code: 83
Tests: 0/12
Burndown: 20%
Intro
1
User Forms
4
Catalog
2 3
Accounts
5
Voting
6
Marketing
7
Overall
8

## Slide 8: Overall
Lines of Code: 136
Tests: 0/99
Burndown: 10%
Milestone 2
  Date: 3/31/2024
  Goal: Finish creation/clean up of individual features, start implementing features together.
Risks
  Issues with running Riki
Intro
1
User Forms
4
Catalog
2 3
Accounts
5
Voting
6
Marketing
7
Overall
8